## Chapter 2: Feasibility Study

A feasibility study is carried out to determine whether the proposed Disease Outbreak & Mortality Early Warning System (DOM-EWS) can be successfully designed, developed, and implemented within the available resources and constraints. This process evaluates the practicality of the system in terms of technology, cost, operations, time, and compliance with legal and ethical standards. The following areas were assessed:

### 2.1 Feasibility Study Techniques

a) Technical Feasibility

Technical feasibility examines whether the existing hardware and software resources can support the system’s development and operation.

| Hardware Requirements |  |
| --- | --- |
| Server/Database host | A dedicated server or cloud hosting environment to securely store mortality records, digital pathology scans, and GIS spatial data. |
| Client devices | Desktop computers, laptops, and mobile tablets for medical officers, pathologists, and MOHCC administrators to access the system. |
| Networking infrastructure | A stable internet or WAN connection to ensure smooth access across national, provincial, and district health facilities. |
| Optional devices | High-resolution digital cameras or specialized slide scanners for tele-pathology image capture. |

The project requires basic yet effective tools such as computers, digital imaging devices, and network connectivity.

| Software Requirements |  |
| --- | --- |
| Development tools | Programming languages such as JavaScript/TypeScript (React.js or Vue.js) and Python (Django) or JavaScript (Node.js). |
| Database Management System | A relational database, such as PostgreSQL or MySQL, ensures secure storage and easy retrieval of mortality records. |
| Web/Application Server | Apache, Nginx, or cloud app hosting for running the web application. |
| Front-end technologies | HTML5, CSS, JavaScript, React.js, or Vue.js for user-friendly interfaces. |
| Operating Systems | Cross-platform support (Windows/Linux/macOS). |

Open-source libraries (Scikit-learn, TensorFlow, Leaflet) eliminate the need for expensive proprietary systems.

React/Django frameworks make it easy for clinical, administrative and laboratory staff to interact with the system.

- Technical Expertise: The project developer is equipped with the required skills in software development, database management, GIS mapping, and machine learning integration.

-Skills needed: Machine learning model training, database management, GIS map integration, and web development.

- Conclusion: Since all the required technology is widely available and within the team’s capabilities, the project is technically feasible. Technically achievable with available resources and skills.

b) Economic Feasibility

This evaluates whether the system is financially viable by comparing the cost of development with the expected benefits.

| Estimated Costs |  |
| --- | --- |
| Development costs | Time and resources used for system analysis, architecture design, and coding. |
| Hardware and software costs | Use of open-source libraries and web frameworks reduces software licensing expenses significantly. |
| Training costs | Short training sessions for medical officers, pathologists, mortuary staff, and MOHCC administrators. |
| Maintenance costs | Regular updates, server hosting fees, and minor bug fixes post-deployment. |

- Expected Benefits:

- Time saving: Automated death logging and tele-pathology eliminate manual paper processing and reduce body transport delays.

- Fraud reduction: Immutable audit trails prevent falsification of death certificates and medical reports.

- Cost reduction: Drastically reduces expenses related to physical specimen and body transportation, as well as paper-based archiving.

- Productivity gains: Pathologists can conduct remote consultations, allowing timely reporting and clearance of case backlogs.

- Scalability: Once developed, the system can easily be expanded to cover additional district clinics and rural health centres at no significant extra cost.

Conclusion: The system’s long-term benefits outweigh the initial costs. Therefore, the project is economically feasible. Economically viable, especially for public health infrastructure modernization.

c) Operational Feasibility

Operational feasibility examines whether the system will be accepted and effectively used within the organization.

- Ease of Use: The system will feature a simple, intuitive interface that requires minimal training. Medical officers can log notifications easily, while pathologists and administrators access specialized reporting dashboards.

- Reliability: ICD-compliant digital forms and automated validations minimize errors and ensure accuracy in national cause-of-death reporting.

- Security: User authentication (JWT) and role-based access control (RBAC) will protect sensitive mortality and forensic data.

- User Acceptance: Hospital staff, pathologists, and MOHCC officials are likely to embrace the system because it alleviates severe rural case backlogs and simplifies reporting workflows.

- Integration with daily operations: The system will fit seamlessly into mortuary and clinical workflows and can align with existing health information systems.

The system is designed to be intuitive and require minimal staff training, the system allows medical officers to log initial death notifications while pathologists review tele-pathology images and complete digital autopsies. Through a simple dashboard, MOHCC executives and epidemiologists can track mortality trends and generate outbreak maps, ensuring the platform seamlessly aligns with national digital health initiatives aimed at modernizing health surveillance.

Conclusion: Since the system improves efficiency and is easy to adopt, it is operationally feasible. Operationally practical, efficient, and acceptable for everyday health sector use.

d) Schedule Feasibility

Schedule feasibility determines whether the project can be developed within the required time.

| Estimated Project Timeline |  |
| --- | --- |
| Requirements gathering and analysis | 1–2 weeks. |
| System design | 2 weeks |
| Coding and development | 3–4 weeks. |
| Testing and debugging | 2 weeks. |
| Implementation and training | 1–2 weeks. |
| Total estimated time | 9–12 weeks |

- Risk Considerations: Delays may occur due to technical challenges or user resistance, but these can be mitigated with proper planning and feedback from health stakeholders.

Conclusion: With realistic planning and milestones, the project can be completed within the project timeframe, making it schedule feasible.

e) Legal and Ethical Feasibility

This examines compliance with laws, policies, and ethical standards.

- Legal Compliance:

Mortality records and forensic findings will be stored securely in compliance with national health and data protection regulations, while confidentiality is maintained by limiting system access through role-based privileges to authorized personnel only.

- Ethical Considerations:

Families and stakeholders will be assured that deceased individuals' personal and medical data is handled with dignity and privacy, ensuring no sensitive forensic data is exposed publicly or misused. Simultaneously, the system will enforce unbiased reporting and auditing to maintain legal integrity throughout forensic reviews.

Conclusion: The proposed system complies with legal requirements and observes ethical standards, making it legally feasible.

### 2.2 Risks and Limitations

Although the proposed Disease Outbreak & Mortality Early Warning System (DOM-EWS) is feasible and beneficial, several risks and limitations must be acknowledged. Identifying these factors helps in planning mitigation strategies and setting realistic expectations.

- Technical Risks and Limitations:

  - System Downtime: If the server or internet connection fails, digital death reporting and tele-pathology image uploads may be interrupted.

  - Hardware Dependency: High-resolution cameras or slide scanners may malfunction, reducing image clarity for tele-pathology evaluations.

  - Integration Challenges: Linking the system with existing national health databases may require additional custom API integrations and technical support.

  - AI and Spatial Accuracy: Machine learning models or GIS mapping algorithms could yield inaccurate spatial clusters if underlying location data is poorly formatted.

  - Scalability Constraints: Large image file uploads for tele-pathology could impact server performance if bandwidth and storage are not properly optimized.

  - Hardware risks like low camera resolution or poor internet bandwidth reducing image review efficiency.

  - Privacy concerns regarding the cloud storage of sensitive post-mortem records.

- Economic Risks and Limitations:

Economic risks include the initial investment required for specialized digital imaging hardware and cloud server infrastructure, which may pose budgetary challenges for rural facilities. Furthermore, ongoing maintenance costs—such as continuous server hosting, software security updates, and technical support—demand recurring budget allocations, while unexpected hidden costs may arise from cloud bandwidth expansion needed to manage high-volume tele-pathology image files.

- Operational Risks and Limitations:

Operational risks include potential user resistance from medical staff and mortuary attendants transitioning from traditional paper logs to digital entries, compounded by delays or errors resulting from inadequate training of rural facility personnel. Furthermore, data entry errors such as incorrect ICD codes or patient details during initial death notifications risk disrupting national statistical reports, while a structural dependence on electricity and internet infrastructure leaves rural districts with unstable power supply or connectivity vulnerable to temporary system disruptions, creating system downtime risks if the server or internet fails in remote facilities.

- Schedule Risks and Limitations:

Schedule risks primarily revolve around potential development delays caused by complexities in machine-learning model training or GIS map rendering, which could extend the project timeline. Furthermore, testing issues stemming from unresolved software bugs prior to deployment risk delaying the rollout across target hospitals, while mid-development scope creep driven by requests for additional custom modules could further prolong final system delivery.

- Legal and Ethical Risks and Limitations:

Legal and ethical risks center on data privacy concerns, as relatives or legal representatives may worry about unauthorized access to autopsy or toxicology reports. Furthermore, future updates in public health laws or data privacy legislation could bring compliance changes that require modifications to system access protocols, while overall ethical sensitivities mandate that the digital management of post-mortem records requires careful handling to preserve cultural respect and maintain statutory compliance.

Conclusion: While the Disease Outbreak & Mortality Early Warning System (DOM-EWS) is technically, economically, operationally, and legally feasible, risks and limitations exist in areas such as technology, cost, operations, schedule, and ethics. Proper planning, staff training, robust data security, and continuous stakeholder engagement will be essential to minimize these risks and ensure successful system implementation.

### 2.3 Benefits of the Proposed System

The proposed Disease Outbreak & Mortality Early Warning System offers significant advantages to medical personnel, pathologists, and public health management. By automating mortality reporting and enabling remote case reviews, the system enhances efficiency, reduces fraud, and supports better decision-making. The following benefits were identified:

- Improved Accuracy:

  - Automated ICD-compliant digital entry eliminates illegible handwritten cause-of-death records.

  - Real-time records ensure mortality data and outbreak detection alerts are accurate and up to date.

- Time and Cost Savings:

  - Reduces the administrative workload for medical officers and clerks who no longer need to maintain manual paper registers.

  - Cuts down on transportation costs for moving deceased bodies or physical files from rural centers to central urban mortuaries.

  - Faster completion of tele-pathology reviews saves weeks of waiting for autopsy results.

- Fraud Prevention and Security:

  - Prevents unauthorized modification of cause-of-death entries and forensic findings through immutable audit trails.

  - Role-based access control ensures only authorized medical and administrative personnel can view or modify data.

  - Secure database encryption protects sensitive post-mortem and legal records.

- Enhanced Productivity:

  - Pathologists can review cases remotely, significantly reducing case backlogs and speeding up burial clearances.

  - Centralized analytics support rapid epidemiological investigations and early disease outbreak responses.

  - Transparent reporting builds trust among families, law enforcement, and public health authorities.

- Scalability and Flexibility:

  - The system can easily scale from central urban hospitals to remote rural health centers across the country.

  - Can be extended to incorporate advanced features such as automated toxicology lab interfaces or law enforcement portals.

  - Supports cross-platform use on desktops, laptops, and mobile tablets.

- User Convenience and Acceptance:

  - Medical personnel enter structured death notifications using intuitive, user-friendly forms.

  - MOHCC executives and pathologists have access to an intuitive dashboard for reviewing cases, tracking trends, and managing reviews.

  - Minimal training required due to simple web interfaces.

- Compliance and Transparency:

  - Provides audit-ready mortality records in compliance with national health statutes and MPDSR frameworks.

  - Transparent data workflows reduce administrative disputes and legal delays in body releases.

  - Aligns with national health initiatives to strengthen digital surveillance and evidence-based policy formulation.

### 2.4 Conclusion of Feasibility Study

The feasibility study of the proposed Disease Outbreak & Mortality Early Warning System (DOM-EWS) confirms that the project is both practical and achievable within the available resources and constraints. From the analysis, the following conclusions can be drawn:

- Technically Feasible: The required hardware, software, and technical expertise are readily available and within the project team’s capacity.

- Economically Feasible: The initial costs of development, hardware, and training are outweighed by long-term benefits such as reduced transportation expenses, paperless processing, and enhanced public health oversight.

- Operationally Feasible: The system is user-friendly, reliable, and integrates smoothly into clinical and mortuary workflows, making it easy for medical staff, pathologists, and MOHCC officials to adopt.

- Schedule Feasible: With a realistic timeline of 9–12 weeks, the project can be developed, tested, and implemented within the project timeframe.

- Legally and Ethically Feasible: The system complies with public health laws and data protection regulations, ensures confidentiality of post-mortem records, and upholds ethical standards in handling mortality data.

Overall, the feasibility assessment demonstrates that the proposed system is viable, sustainable, and beneficial for the Ministry of Health and Child Care seeking to modernize mortality management and early warning surveillance. The anticipated benefits—such as improved accuracy, reduced costs, fraud prevention, and rapid outbreak detection—strongly justify the project’s implementation.